Progress Report

- Increment 2 -

Group #12

1) Team Members

Gannon Wooley – FSU ID: gw22c GitHub: gannon-wooley1

Nicolas Banos – FSU ID: neb22b – GitHub: nebanos04

Ruth Bustamante – FSU ID: rb22h – GitHub: rbusta12

Robert Phillips – FSU ID: rfp22 – GitHub: robertfelphillips

2) Project Title and Description

StirFry is a mobile application that helps users discover recipes using ingredients they already have. Users input pantry items and dietary restrictions, and the app suggests recipes ranked by compatibility. The app integrates external recipe data and provides instructions, images, and links to full recipes.

3) Accomplishments and overall project status during this increment

During this increment, we successfully developed a functional full-stack application with both frontend and backend integration.

Key accomplishments include:

- Implemented a React Native frontend for user interaction

- Built a FastAPI backend to handle logic and API communication

- Integrated TheMealDB API to fetch real-world recipes

- Created pantry management (add/remove ingredients)

- Added allergy filtering to exclude unsafe recipes

- Implemented recipe matching and ranking based on available ingredients

- Built a recipe detail screen with:

  - Instructions

  - Images

  - External recipe links

- Added a loading indicator for improved user experience

- Designed and implemented a landing page with branding (StirFry logo)

Overall, the project is fully functional and aligns closely with our original scope. Core features are complete, and the system successfully demonstrates end-to-end functionality.

4) Challenges, changes in the plan and scope of the project and things that went wrong during this increment

### Challenges:

- API failures and fallback issues:
The app frequently defaulted to local recipes when external API calls failed. We resolved this by improving error handling and making API calls more robust.

- Network errors on mobile devices:
Expo sometimes failed to connect to the backend due to Render server sleep behavior. We addressed this by implementing backend wake-up requests.

- Data inconsistencies:
Some recipe fields were not properly passed from backend to frontend. This was fixed by standardizing the data structure.

### Changes in Plan:

- Initially, we planned to rely solely on external APIs. We added a local fallback system to ensure reliability when API calls fail.

- We introduced difficulty classification (easy/intermediate/pro) to improve usability after noticing recipes were too complex.

### Issues Encountered:

- Render free-tier server sleeping caused delays

- Missing environment variable configuration in Expo

- Incorrect branch usage during development caused outdated deployments

5) Team Member Contribution for this increment

Please list each individual member and their contributions to each of the deliverables in this increment (be

as detailed as possible). In other words, describe the contribution of each team member to:

### Gannon Wooley

- Implemented frontend UI and navigation

- Built pantry management system

- Integrated frontend with backend API

- Debugged network and deployment issues

- Contributed to implementation and testing documentation

### Nicolas Banos

- Designed feature improvements (difficulty filtering, AI integration ideas)

- Worked on backend logic and API structure

- Contributed to requirements and design documentation

- Assisted with testing and validation

### Ruth Bustamante

- Set up backend environment and server configuration

- Assisted with API integration and debugging

- Contributed to implementation/testing documentation

- Helped troubleshoot development environment issues

### Robert Phillips

- Organized project structure and deliverables

- Contributed to progress report and documentation

- Assisted with UI/UX feedback and improvements

- Helped coordinate video/presentation content

6) Plans for the next increment

For the next increment, we plan to:

- Integrate AI (Claude) for smarter recipe generation

- Improve difficulty classification accuracy

- Add nutrition data using a reliable API

- Implement user preferences and personalization

- Enhance UI/UX with animations and improved navigation

- Optimize performance and reduce loading delays

7) Stakeholder Communication

Dear Stakeholders,

We are pleased to share the latest progress on the StirFry application. Over the current development cycle, we have successfully implemented the core functionality of the app, enabling users to input available ingredients and receive relevant recipe suggestions tailored to their preferences.

The system now integrates with external data sources to provide real recipes, including preparation instructions, images, and links for further details. Additionally, we have introduced features such as allergy filtering and difficulty selection to improve usability and personalization.

While progress has been strong, we encountered some expected technical challenges, including intermittent delays due to backend hosting limitations and inconsistencies in external data sources. These were addressed through improved error handling, fallback mechanisms, and system optimizations to ensure reliability and continuity of service.

Looking ahead, our focus will be on enhancing the intelligence of recipe recommendations, incorporating nutritional insights, and refining the overall user experience. These improvements will further strengthen the application’s value and usability.

We appreciate your continued support and look forward to sharing further updates as development progresses.

Best regards,
The StirFry Development Team

8) Link to video

https://youtu.be/6IIi9KKjkAk